Containerized Mobile Plan Recommendation Platform

Problem Definition and Scope

DevOps Project Documentation

| Field | Details |
| --- | --- |
| Student Name | Srishti D Yadav |
| Roll Number | 23102C0014 |
| Guide Name | Dr. Snehal Andhale |
| Course / Class | Devops Cmpn C |
| Institution | Vidyalankar Institute of Technology |

Document scope: Study the real-time need for the Mobile Plan Recommendation Platform. Identify target users, existing pain points, stakeholders, constraints and measurable success criteria. Freeze a small 15-Task MVP scope.

Task 1 — Problem Definition and Scope

1.1 Problem Statement

Customers find it difficult and time-consuming to compare mobile plans and pick one that matches their data, calling and budget needs. Plan data is usually maintained in unreviewed spreadsheets or scattered pages, which leads to outdated or inconsistent information. At the same time, manual build and deployment of such an application causes inconsistent environments, skipped tests and risky releases.

This project builds a small Mobile Plan Recommendation Platform that allows analysts to maintain plan records through a reviewed status workflow and customers to receive ranked recommendations. It delivers the platform through an automated pipeline (GitHub, Jenkins, Maven, Selenium, Docker, Ansible) that blocks deployment on failed tests, verifies health after release and supports rollback.

1.2 Target Users

| User group | Description | Main goal |
| --- | --- | --- |
| Customers | Prepaid or postpaid mobile users, including students and working adults | Find the best-fit plan for their usage and budget |
| Plan Analysts | Staff who maintain the plan catalogue | Add and update accurate plan records quickly |
| Administrators | Owners of the catalogue and system | Approve what is published and control access |

1.3 Existing Pain Points

| Pain point | Affects | Platform response |
| --- | --- | --- |
| Too many plans with different validity, data and benefits | Customers | Search and filter on one screen |
| No personalised suggestion based on actual usage | Customers | Usage-and-budget recommendation |
| Plan data entered or edited without review | Analysts, Administrators | Status workflow: Draft, In Review, Published, Archived |
| No control over who can change or publish plans | Administrators | Role-based access |
| No overview of the catalogue | Administrators | Summary dashboard |
| Manual builds and file-copy deployments | Developers | Jenkins pipeline and Docker container |
| Defects found late and rollback is difficult | Developers, evaluators | Automated tests, health check, rollback to previous image |

1.4 Stakeholders

| Stakeholder | Interest | Influence |
| --- | --- | --- |
| Customers | Accurate and relevant recommendations | High (primary users) |
| Plan Analysts | Easy data entry and updates | Medium |
| Administrators | Data quality and access control | High |
| Developer / DevOps (student) | A working, testable and deployable system | High (builds and maintains it) |
| Project guide / evaluator | Evidence of the complete DevOps lifecycle | High (approves scope and deliverables) |
| Mobile operators (external) | Their plans represented correctly | Low (no integration in the MVP) |

1.5 Objectives

Deliver a working MVP with create, view, update and search of plan records.

Implement a role-based status workflow for Customer, Analyst and Administrator.

Provide a rule-based plan recommendation feature and a summary dashboard.

Manage source code on GitHub using feature branches, pull requests, conflict resolution and tagging.

Automate build, test, packaging and deployment using Jenkins, Maven and Selenium.

Containerize the application with Docker and deploy it automatically after successful tests.

Configure and provision the target environment with Ansible, including health checks, idempotency and rollback.

1.6 Constraints

| Type | Constraint |
| --- | --- |
| Time and team | Single-student project within the academic timeline |
| Scope | Frozen at 15 MVP tasks; no new features after approval |
| Data | Plan data entered or seeded manually; no live operator API |
| Technology | Open-source tools only: Java 17, Spring Boot, Maven, MySQL, Tomcat, Jenkins, Docker, Ansible |
| Environment | Local machine or a single virtual machine as the target |
| Security | No secrets in the repository; credentials stored in Jenkins and environment variables |
| Quality | Failed tests must stop deployment |

1.7 Frozen MVP

| No. | MVP task | Covers |
| --- | --- | --- |
| 1 | Project skeleton and database schema (User, Plan, Recommendation tables) | Foundation |
| 2 | User registration and login | Access |
| 3 | Role-based access (Customer, Analyst, Administrator) | Access |
| 4 | Create plan record | Create |
| 5 | View plan list | View |
| 6 | View plan detail page | View |
| 7 | Update plan record | Update |
| 8 | Search plans by name and operator | Search |
| 9 | Filter plans by maximum price and validity | Search |
| 10 | Submit plan for review (Draft to In Review) | Status workflow |
| 11 | Approve, publish and archive plans (Administrator only) | Status workflow |
| 12 | Usage and budget input form for customers | Recommendation |
| 13 | Recommendation scoring and ranked results | Recommendation |
| 14 | Summary dashboard (counts by status and operator, average price) | Dashboard |
| 15 | Input validation, error messages and seed data | Quality |

1.8 Delivery Plan: Project Tasks 1 to 15

| Task | Activity | Deliverable |
| --- | --- | --- |
| 1 | Problem definition and scope | This document |
| 2 | Agile planning and DevOps workflow | Backlog, board, sprint plan, Definition of Done, lifecycle diagram |
| 3 | Requirements, architecture and setup | SRS, diagrams, data model, API list, local setup |
| 4 | GitHub repository initialisation | README, structure, templates, branch rules |
| 5 | Feature 1 with branching | Pull request and merge (MVP tasks 4–6) |
| 6 | MVP completion and Git collaboration | Full MVP, resolved conflict, tag |
| 7 | Jenkins installation and CI job | Build log, archived artifact |
| 8 | Pipeline as code and server deployment | Jenkinsfile, Tomcat deployment |
| 9 | Selenium test design | Test plan, scripts, report |
| 10 | Continuous testing in Jenkins | Test report, failed run, fix, rerun |
| 11 | Docker image and container lifecycle | Dockerfile, command log |
| 12 | Jenkins–Docker continuous deployment | Versioned image, registry, pipeline |
| 13 | Configuration management script | Ansible playbook, first run log |
| 14 | Automated provisioning and reliability | Idempotency, health check, rollback |
| 15 | Documentation and final review | White paper, evidence, demonstration |

Task 2 — Agile Planning and DevOps Workflow

2.1 Working Approach

- Framework: Scrum for planning (sprints, backlog, review) combined with a Kanban board for daily tracking.

- Roles:

  - Product Owner: project guide (approves scope and accepts work).

  - Scrum Master and Developer/DevOps engineer: the student.

- Sprint length: 1 week for a Sprint 0 (planning and setup), then three 2-week sprints.

- Scrum events: sprint planning at the start, a short daily self-check, sprint review with demo, and sprint retrospective.

- Tracking tool: GitHub Issues and GitHub Projects (the same board can be drawn in Jira or Trello).

- Estimation: story points on the Fibonacci scale (1, 2, 3, 5, 8).

2.2 User stories and acceptance criteria

| ID | User story | Acceptance criteria |
| --- | --- | --- |
| US1 | As a user, I want to register and log in so that I can use the platform securely. | 1. Registration needs name, email and password. 2. Passwords are stored as hashes. 3. Wrong credentials show an error message. 4. A logged-in user lands on the home page for their role. |
| US2 | As an administrator, I want role-based access so that each user sees only permitted functions. | 1. Roles are Customer, Analyst and Administrator. 2. A Customer cannot open plan-edit pages. 3. An unauthorised request returns an access-denied response. |
| US3 | As an analyst, I want to create a plan record so that new tariffs are available in the catalogue. | 1. Fields: operator, name, price, validity, daily data, voice minutes, SMS, benefits. 2. Required fields are validated. 3. A saved plan appears in the list with status DRAFT. |
| US4 | As a user, I want to view the plan list and a plan detail page so that I can read plan information. | 1. The list shows operator, name, price and validity. 2. Clicking a plan opens all its details. 3. Customers see only PUBLISHED plans. |
| US5 | As an analyst, I want to update a plan so that outdated information is corrected. | 1. Edits are saved and shown immediately. 2. Last updated time and the editor are recorded. 3. Invalid values are rejected. |
| US6 | As a user, I want to search and filter plans so that I can find relevant plans quickly. | 1. Search works by name and operator. 2. Filters work for maximum price and validity. 3. Results contain only matching records; an empty result shows a "no plans found" message. |
| US7 | As an analyst, I want to submit a plan for review so that it is checked before publication. | 1. Only DRAFT plans can be submitted. 2. Status changes to IN_REVIEW. 3. The analyst cannot publish it directly. |
| US8 | As an administrator, I want to approve, publish and archive plans so that only verified plans are visible. | 1. Only IN_REVIEW plans can be published. 2. Published plans appear to customers. 3. Archived plans disappear from customer view. 4. Non-admin users cannot perform these actions. |
| US9 | As a customer, I want to enter my usage and budget so that the system understands my needs. | 1. Inputs: monthly data, call minutes, budget, benefit preferences. 2. Negative or empty values are rejected. 3. Valid input is accepted and submitted. |
| US10 | As a customer, I want ranked plan recommendations so that I can choose the best plan. | 1. Only PUBLISHED plans are considered. 2. Plans above budget are excluded. 3. Results are sorted by score, highest first. 4. Response time is under 2 seconds for 500 plans. |
| US11 | As an administrator, I want a summary dashboard so that I can see the state of the catalogue. | 1. Shows plan counts by status and operator. 2. Shows average plan price. 3. Figures match the database totals. |
| US12 | As a developer, I want every commit built, tested and deployed automatically so that releases are reliable. | 1. A push triggers the Jenkins pipeline. 2. A failed test stops deployment. 3. A passing run deploys a container with a healthy status. 4. The previous image remains available for rollback. |

2.3 Product backlog

| No. | Backlog item (MVP task) | Story | Priority | Points |
| --- | --- | --- | --- | --- |
| 1 | Project skeleton and database schema | Foundation | Must | 5 |
| 2 | User registration and login | US1 | Must | 5 |
| 3 | Role-based access | US2 | Must | 5 |
| 4 | Create plan record | US3 | Must | 3 |
| 5 | View plan list | US4 | Must | 2 |
| 6 | View plan detail page | US4 | Must | 2 |
| 7 | Update plan record | US5 | Must | 3 |
| 8 | Search plans by name and operator | US6 | Must | 3 |
| 9 | Filter plans by price and validity | US6 | Should | 3 |
| 10 | Submit plan for review | US7 | Must | 3 |
| 11 | Approve, publish and archive plans | US8 | Must | 5 |
| 12 | Usage and budget input form | US9 | Must | 3 |
| 13 | Recommendation scoring and ranked results | US10 | Must | 8 |
| 14 | Summary dashboard | US11 | Must | 5 |
| 15 | Validation, error messages and seed data | All | Should | 3 |

2.4 15-task Scrum plan (sprint plan)

| Sprint | Duration | Goal | Backlog items | Points |
| --- | --- | --- | --- | --- |
| Sprint 0 | 1 week | Plan, design and set up tools | Problem definition, backlog, architecture, repository, local setup | – |
| Sprint 1 | 2 weeks | Foundation, access and first plan features | 1, 2, 3, 4, 5 | 20 |
| Sprint 2 | 2 weeks | Complete plan management and workflow | 6, 7, 8, 9, 10 | 14 |
| Sprint 3 | 2 weeks | Workflow, recommendation and dashboard | 11, 12, 13, 14, 15 | 24 |

DevOps work alongside the sprints:

- Sprint 0: GitHub repository, branch rules, issue templates.

- Sprint 1: first CI job in Jenkins.

- Sprint 2: Selenium tests and Jenkinsfile.

- Sprint 3: Docker image, registry push, Ansible playbook, health check and rollback.

Sprint 3 is heavier because it holds the recommendation engine. If it runs behind, backlog item 9 (filters) is the first to move out, since it is a Should item.

2.5 Kanban board

Columns and WIP limits

| Backlog | To Do | In Progress (WIP 2) | In Review (WIP 2) | Testing (WIP 2) | Done |
| --- | --- | --- | --- | --- | --- |

- Board at start of Sprint 1 (example)

| Backlog | To Do | In Progress | In Review | Testing | Done |
| --- | --- | --- | --- | --- | --- |
| Items 6–15 | Items 3, 4, 5 | Item 2 | – | – | Item 1 |

Board rules:

- Pull one card at a time; do not exceed the WIP limit.

- A card moves to In Review only after its pull request is raised.

- A card moves to Done only when the Definition of Done is met.

- Each card carries a story ID, acceptance criteria and a branch name, for example feature/4-create-plan.

- A blocked card is marked with a label and discussed in the next review.

2.6 Definition of Ready

A backlog item enters a sprint only if it has a user story, acceptance criteria, an estimate and no unresolved dependency.

2.7 Definition of Done

An item is Done only when all of the following are true:

- Code is committed on a feature branch with a meaningful commit message.

- A pull request is reviewed and merged into develop.

- Unit tests are written and pass.

- The Jenkins build succeeds, and relevant Selenium tests pass.

- All acceptance criteria are met and demonstrated.

- No secrets or credentials are in the repository.

- Input validation and error messages are in place.

- The item can be deployed and rolled back through the pipeline.

- Documentation and the backlog are updated.

2.8 DevOps lifecycle: development to operations

Figure 1. Plan → Code and Review → Build → Test → Package → Deploy → Operate and Monitor, with operational feedback returned to planning.

Task 3: Requirements, Architecture and Technology Setup

3.1 Software Requirements Specification (SRS) Summary

Purpose: a web application where analysts maintain a catalogue of mobile plans and customers receive ranked plan recommendations for their usage and budget.

Scope: create, view, update and search plan records; a role-based status workflow; a summary dashboard; usage-based recommendation. Out of scope: payments, live operator integration, native mobile apps, machine-learning ranking.

User classes

| Role | Permissions |
| --- | --- |
| Customer | Register, log in, view and search published plans, get recommendations |
| Plan Analyst | Customer permissions, plus create and update plans, submit for review, view dashboard |
| Administrator | Analyst permissions, plus approve, publish and archive plans, manage users |

Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR1 | Users can register and log in; each user has exactly one role. | Must |
| FR2 | Analysts can create a plan with operator, name, price, validity, daily data, voice minutes, SMS and benefits. | Must |
| FR3 | Users can view a plan list and a plan detail page; customers see only PUBLISHED plans. | Must |
| FR4 | Analysts can update a plan; the editor and update time are recorded. | Must |
| FR5 | Users can search by name and operator and filter by maximum price and validity. | Must |
| FR6 | Plan status follows DRAFT → IN_REVIEW → PUBLISHED → ARCHIVED; analysts submit, administrators approve, publish or archive; invalid transitions are rejected. | Must |
| FR7 | A customer enters monthly data, call minutes, budget and benefit preferences and receives ranked plans (published only, within budget, highest score first). | Must |
| FR8 | A dashboard shows plan counts by status and operator and the average price. | Must |
| FR9 | The system exposes a health endpoint for deployment checks. | Must |
| FR10 | Inputs are validated and clear error messages are shown. | Should |

Non-Functional Requirements

| ID | Category | Requirement |
| --- | --- | --- |
| NFR1 | Performance | Recommendation response under 2 seconds for 500 plans |
| NFR2 | Security | Passwords stored as hashes; role check on every endpoint; secrets only in environment variables |
| NFR3 | Usability | Responsive pages usable on a mobile browser |
| NFR4 | Reliability | Health endpoint returns UP after deployment; rollback to the previous image |
| NFR5 | Portability | Runs the same locally, on Tomcat and in Docker |
| NFR6 | Maintainability | Layered code structure with unit tests |
| NFR7 | Testability | Critical journeys covered by Selenium tests |

3.2 Use-Case Diagram

Figure 1. Use-case diagram for the three user roles.

3.3 Minimum Application Architecture

Figure 2. Logical architecture.

3.4 Initial Data Model

| Table | Columns |
| --- | --- |
| users | id (PK), name, email (unique), password_hash, role |
| plans | id (PK), operator, name, price, validity_days, data_gb_per_day, voice_minutes, sms_count, benefits, status, created_by (FK), updated_by (FK), updated_at |
| recommendation_requests | id (PK), user_id (FK), monthly_data_gb, monthly_minutes, budget, preferences, created_at |
| recommendation_results | id (PK), request_id (FK), plan_id (FK), score, rank |

3.5 Proposed API / Operation List

| Method | Endpoint | Operation | Access |
| --- | --- | --- | --- |
| POST | /api/auth/register | Register a user | Public |
| POST | /api/auth/login | Log in | Public |
| GET | /api/plans?q=&operator=&maxPrice=&validity= | Search and list plans | All (customer sees published only) |
| GET | /api/plans/{id} | View one plan | All |
| POST | /api/plans | Create plan (status DRAFT) | Analyst, Admin |
| PUT | /api/plans/{id} | Update plan | Analyst, Admin |
| PATCH | /api/plans/{id}/status | Change status (role-checked) | Analyst (submit), Admin (publish, archive) |
| POST | /api/recommendations | Return ranked plans for usage and budget | All logged-in users |
| GET | /api/dashboard/summary | Dashboard figures | Analyst, Admin |
| GET | /actuator/health | Health check | Public |

Allowed status transitions: DRAFT → IN_REVIEW (analyst); IN_REVIEW → PUBLISHED (admin); PUBLISHED → ARCHIVED (admin). Anything else is rejected with an error..

3.6 Technology Selection and Setup Decisions

| Item | Selection | Reason |
| --- | --- | --- |
| Language | Java 17 | Stable long-term-support version |
| Framework | Spring Boot 3 (Web, Data JPA, Security, Validation, Actuator) | Quick setup, built-in health endpoint |
| UI | Thymeleaf, HTML, CSS, Bootstrap | Server-side pages, mobile-friendly |
| Build tool | Maven | Standard lifecycle, easy Jenkins integration |
| Database | MySQL 8; H2 in automated tests | Relational data, simple local setup |
| Deployment target | Tomcat 10.1 (WAR), later in Docker | Matches the task requirement |
| Testing | JUnit 5, Selenium WebDriver | Unit tests and UI journeys |
| Source control | Git and GitHub | Branching and pull requests |
| CI/CD and configuration | Jenkins, Docker, Ansible | Used in later tasks |
| IDE | IntelliJ IDEA or VS Code | Developer choice |

3.7 Local Development Setup Checklist

| No. | Step |
| --- | --- |
| 1 | Install JDK 17 and check with java -version |
| 2 | Install Maven and check with mvn -version |
| 3 | Install MySQL 8 and check with mysql --version |
| 4 | Install Git and check with git --version |
| 5 | Install Tomcat 10.1 and confirm it starts |
| 6 | Install IDE with Java support |
| 7 | Create database mpr_db and user mpr_user |
| 8 | Generate project from Spring Initializr with the required dependencies |
| 9 | Set application.properties using environment variables DB_USER and DB_PASS |
| 10 | Run mvn clean package successfully |
| 11 | Run mvn spring-boot:run and open http://localhost:8080 |
| 12 | Open /actuator/health and confirm UP |
| 13 | Copy the WAR to Tomcat webapps, start Tomcat and open the application |
| 14 | Capture screenshots of each result |

3.8 Open Decisions to Freeze Before Coding

| No. | Decision | Recommended choice |
| --- | --- | --- |
| 1 | UI approach | Server-side Thymeleaf pages (no separate React front end) |
| 2 | Authentication method | Spring Security form login with sessions |
| 3 | Packaging | WAR for Tomcat; same WAR inside the Docker image |
| 4 | Recommendation weights | Fixed starting weights (for example data 35%, calls 25%, price 25%, benefits 15%), stored in configuration |
| 5 | Plan fields | The eight fields in the data model; no extra fields in the MVP |
| 6 | Seed data | 20 to 30 sample plans across 4 to 5 operators |
| 7 | Test database | H2 in-memory for unit tests; MySQL for local runs |
| 8 | Selenium browser | Chrome with ChromeDriver, headless in Jenkins |
| 9 | Branch strategy | main, develop, feature/<id>-<name> |
| 10 | Default ports | Application 8080, MySQL 3306, Jenkins 8081 (avoids clash with Tomcat) |
| 11 | Docker base image | tomcat:10.1-jdk17 |
| 12 | Registry | Docker Hub (or a local registry if internet access is limited) |